## Slide 1: QTF$ expectation management till M0: overview
AM to create project in 365 and arrange PL+ architect
Lead identified, AM assigned
3IAB to prepare outline of project
Stream team approves bid proposal
OM approves quote
3IAB to prepare quote
M0 milestone passage
3IAB to monitor PO and prepare MS0 meeting
M 0.1
M 0.2
M 0.3
M 0.4
M0
Resource status L
Resource status H
Need search:1
Solution search:2
Proposal:3
M 0.5
3IAB to prepare bid meeting
Negotiation:4
Stream team reviews draft solution
M1
SD + OM assign 3IAB + sets priorities
Pre-study
Gates
Actions

## Slide 3: Proces steps to be discussed and deployed
Following proces steps are not explicitly described in PCP proces and are likely to be different for the SW, BB and equipment stream
  Who assigns the AM to a lead?
  How to check 3IAB “maturity”?
  How to set priorities over different projects and leads?
  Terugkommomenten expliciet plannen en plan herzien waar nodig
  Werkafspraak: op grootte selecteren wbt terugkom planning, zeker na bid meeting omdat het belang dan groot is
  Negotiation: details van het contract met klant afspreken. De preparation fase gaat daaraan vooraf. Dus ons schema komt op dit punt nog onvoldoende overeen met hoe Eric dit ziet en doet in de BB stream.

## Slide 4: Appendix: Context information
Streams evaluation V3: portfolio management in detail

## Slide 5: Portfolio decisions phase 1 – Need Search
Request Sales Man to Close and Decline an Opportunity
  When: Highly exceptional, e.g. when the targeted customer or demand would be a clear non-match with Sioux values, competentences, ambition, or existing non-competition agreements with existing customers.
  Who: Stream team to communicate, Sales Man to act
Request Sales Man to Slow Down on an Opportunity
  When: Exceptional, only when portfolio of work for coming year is fully booked and resource allocation is already highly overloaded
  Who: Stream to communicate, Sales man to (not) act.
Facilitate an Opportunity
  When: when the customer opportunity offers work that a stream, a specific department, or a group of employees is really in need of.
  Who: Stream Team to allocate explicit sales support to Sales man (expert, architect, PM).
Do Nothing
  When: In the majority of the cases awaiting the next phase in which the real customer demand becomes clear

## Slide 6: Portfolio decisions phase 2 – Solution Search
Request Sales Man to Explain on details of the Opportunity
  When: In all cases. We need the information of the actual Problem and Solution requested to determine priority, outline of bid team (Bid canvas), outline of resource sheet (Rsrc Sheet – 3iaB) for execution phase.
  Who: Stream team + Sales Man. Stream Operations Representative to speed up recruitment if sensible or investigate partial outsourcing when resource allocation would be overloaded.
Strategically prioritize opportunities by scheduling (calender meetings for the) Bid Meetings
  When: In all cases where a bid team is necessary to make the quotation.
  Who: Sales man to plan initial calendar day (D365), Stream team to possibly re-define this day (D365 / Exchange) using:
    Commercial Data of this deal, other deals, requests from running assignments (Rsrc Sheets), and
    Resource occupation data of bid team (Rsrc Sheets)
Kick-off a Bid / Do a bid meeting
  When: during a pre-scheduled bid meeting, which was prepared by the Sales Man completing information (Bid canvas / PPT)
  Who: Stream Team + Sales man + possibly PM/Architect, describing [Sales Man] (1) bid team 3iaB (PM/Arch/Sales), (2) bid scope, (3) bid time line, (4) bid come back and storing [Sales Man] at predefined location the decision in a “bid report” (Bid canvas) and scheduling [Stream Team] (multiple possibly informal) come back(s) in a calendar meeting.
Do Nothing
  When: For resource requests that are managed by a program manager of a running program under control of a Steering Committee. In that case the SC directs the growth or decline (Rsrc Sheets) of the program by means of its internal SC.
  OPEN: onderweg veranderingen met de programma’s monitoren. Hoe doen we dat?

## Slide 7: Portfolio decisions phase 3 / 4 – Proposal / Negotiation
Allocate (Won - Green) or Deallocate (Lost: Purple to Gone) team resources for project execution.
  When: In all cases during a pre-scheduled come-back meeting, possibly replaced by e-mail but never skipped.
  Who: Stream team + Sales Man.